Back – End Developer

Smart Job Portal System

| Academic Year | Module | Assessment Number | Assessment Type |
| --- | --- | --- | --- |
| 2026 | 5CS024 – Collaborative Development | Portfolio 1 | Individual Report |

Student ID: 2462250

Student Name:Praju Maharjan

Group: L5CG9

Module Leader:Yogesh Bikram Shah

Tutor: Ms. Nerisha Shrestha

Submitted On: 20 March 2026

Table Of Contents

Self-appraisal form

Personal Objectives – Performance Measurement

Appendix A (Choosing Relevant Technologies)

Appendix B (Implementing Functional Requirements)

Appendix C (Use of Version Control)

Appendix D (Team Collaboration and Communication)

Collaboration Document

Good Communication and File Sharing

Continuing Personal Development

Issue Tracking

Work to Deadline

Sprint Retrospective

What Went Well

`  What Could Be Improved

Actions For Improvement

Conclusion

References

Self-appraisal form

| Student number | 2462250 | Name | Praju Maharjan |
| --- | --- | --- | --- |
| Project | Smart Job Portal System(KaamKhoji) | Date | 2026/04/20 |
| Role | Developer | Team | L5CG9 |
| Sprint (1 or 2) | 1 |  |  |

# Personal objectives – Performance Measurement

| Objectives | Evidence provided (E.g. appendix A, file name etc.) | Evaluation Student / tutor |  |
| --- | --- | --- | --- |
| Choosing Relevant Technologies | After numerous discussions, HTML, CSS, Vanilla JavaScript, PHP and MySQL were selected as the final tech stack based on the project’s requirements, the simplicity and the team’s familiarity with the languages. Further evidence provided in Appendix A. | 9/10 |  |
| Tutor feedback: |  |  |  |
| Implementing Functional Requirements | Three separate dashboards: Employee, job-seeker and admin were created ; each with their own functionalities, including job search and password changing. Further evidence provided in Appendix B. | 20/20 |  |
| Tutor feedback: |  |  |  |
| Use of Version Control | Git and GitHub were extensively used to track changes to the code. To ensure that changes to the code did not break the working application, each additional feature was commited to a separate branch. Further evidence provided in Appendix C. | 8/10 |  |
| Tutor feedback: |  |  |  |
| Team Collaboration and Communication | The primary communication platforms for the team were Discord and WhatsApp. The Project Manager used Gmail to schedule regular online meetings on Discord while informal communication was carried out using WhatsApp messages. Further evidence provided in Appendix D. | 8/10 |  |
| Tutor feedback: |  |  |  |
|  |  | 45/50 | /50 |

Appendix A (Choosing Relevant Technologies)

The following programming languages and database were selected for the project :

Fig :-1 File Structure of the application

Appendix B (Implementing Functional Requirements)

Appendix C (Use of Version Control)

Appendix D (Team Collaboration and Communication)